Product Roadmap VSOC – Vehicle Security Operations Center

Table of Contents

Product Vision	2

Product Strategy	2

MVP Definition	4

Product Scope	4

Product Capabilities	5

Epics and Features	5

VSOC Phased Release Plan (2025 & 2026)	8

Major Milestones with Dates	8

Proposed Product Roadmap	8

Proposed Feature Roadmap	9

Timeline (Gantt-style)	10

Product Name: VSOC – Vehicle Security Operations Center

Product Owner: Priya

Product Type: SaaS Platform (Cloud-based Cybersecurity)

# Product Vision

Vision Statement

To build the industry's leading cloud-native Vehicle Security Operations Center (VSOC) that enables fleet operators and automotive manufacturers to proactively detect, investigate, and respond to cybersecurity threats across connected and autonomous vehicles in real time while ensuring regulatory compliance and operational resilience.

Vision Objectives

- Deliver continuous security monitoring for connected vehicle fleets.

- Enable rapid detection and response to cyber threats.

- Improve operational visibility through centralized dashboards.

- Support compliance with global automotive cybersecurity standards.

- Build a scalable SaaS platform capable of supporting global fleet operations.

# Product Strategy

The VSOC product strategy focuses on delivering business value through four strategic pillars.

| Strategic Pillar | Description | Success Measure |
| --- | --- | --- |
| Real-Time Security Monitoring | Build a cloud-native platform capable of ingesting and analyzing streaming telemetry from connected vehicles. | Telemetry processed within 1 second with 99.9% availability. |
| Intelligent Threat Detection | Use rule-based detection and AI-assisted analytics to identify anomalies and cyber threats. | Detect over 90% of known threats with a low false-positive rate. |
| Automated Incident Response | Reduce response time by automatically triggering predefined mitigation actions for critical threats. | Mean Time to Respond (MTTR) under 5 minutes for supported incidents. |
| Compliance & Reporting | Provide audit-ready reports and secure data management aligned with automotive cybersecurity regulations. | Generate compliance reports on demand with complete audit trails. |

Product Goals & KPIs

| Goal | KPI | Target |
| --- | --- | --- |
| Improve threat detection speed | Mean Time to Detect (MTTD) | Less than 30 seconds |
| Accelerate incident response | Mean Time to Respond (MTTR) | Less than 5 minutes |
| Increase platform reliability | System Availability | 99.9% uptime |
| Improve detection quality | Threat Detection Accuracy | Greater than 90% |
| Reduce false positives | False Positive Rate | Less than 5% |
| Improve analyst productivity | Incident Investigation Time | Reduce by 40% |
| Ensure regulatory compliance | Audit Report Generation | 100% successful report generation |
| Expand customer adoption | Enterprise Fleet Customers | Onboard 3 customers within first year |

Product Principles

The following principles guide all product decisions throughout the VSOC lifecycle.

Security by Design: Security requirements are incorporated into every phase of product development.

Customer-Centric: Features are prioritized based on customer value and operational needs.

Cloud Native: Leverage scalable cloud architecture to support growing fleet sizes.

Privacy First: Protect customer and vehicle data using encryption, secure authentication, and least privilege access.

Compliance by Default: Design processes and reporting to meet automotive cybersecurity and privacy regulations.

Scalability: Support thousands of fleets and millions of connected vehicles without compromising performance.

Automation First: Automate repetitive operational tasks to improve analyst efficiency and reduce response times.

Product Positioning

| Item | Description |
| --- | --- |
| Product Name | Vehicle Security Operations Center (VSOC) |
| Product Type | Cloud-based SaaS Platform |
| Target Market | Automotive OEMs, Fleet Operators, Logistics Companies, Mobility-as-a-Service Providers |
| Primary Users | Security Analysts, Fleet Operations Teams, Compliance Officers, DevOps Engineers |
| Problem Solved | Lack of centralized cybersecurity monitoring and response for connected vehicles |
| Unique Value Proposition | Real-time vehicle security monitoring, automated threat response, and compliance reporting from a single platform |
| Competitive Differentiators | Cloud-native architecture, AI-assisted threat detection, automated incident response, compliance-ready reporting |

Positioning Statement

For organizations managing connected and autonomous vehicle fleets, VSOC is a cloud-native cybersecurity platform that continuously monitors fleet activity, detects cyber threats in real time, automates incident response, and simplifies regulatory compliance through centralized reporting and secure audit trails.

# MVP Definition

The Minimum Viable Product (MVP) focuses on delivering core capabilities that provide immediate value to customers.

Included in MVP

- Vehicle registration and onboarding

- Fleet management dashboard

- Real-time telemetry ingestion

- Security monitoring dashboard

- Rule-based threat detection

- Alert generation and notifications

- Incident management

- User authentication and role-based access control

- Basic reporting

Excluded from MVP

- AI-powered threat prediction

- Automated response workflows

- Third-party SIEM integrations

- Compliance dashboard

- Advanced analytics

- Mobile application

# Product Scope

In Scope

- Vehicle telemetry ingestion

- Fleet management dashboard

- Threat detection engine

- Security alerts

- Incident management

- Technical reporting

- Executive dashboards

- Audit logging

- Role-based access control

- Cloud deployment

- REST APIs

Out of Scope

- Vehicle hardware development

- Autonomous driving software

- Vehicle firmware updates

- OTA software deployment

- Manufacturing systems

- Physical vehicle security

# Product Capabilities

| Capability | Description |
| --- | --- |
| Fleet Management | Register, organize, and monitor connected vehicle fleets. |
| Telemetry Processing | Collect and process streaming telemetry data from connected vehicles. |
| Threat Detection | Detect abnormal vehicle behavior and cybersecurity threats. |
| Incident Management | Create, assign, investigate, and resolve security incidents. |
| Automated Response | Execute predefined response actions for critical threats. |
| Reporting & Analytics | Generate operational, executive, and compliance reports. |
| Compliance Management | Maintain audit logs and support regulatory reporting. |
| Identity & Access Management | Secure authentication with role-based permissions. |
| Platform Administration | Configure users, alerts, integrations, and system settings. |

# Epics and Features

- Real-Time Vehicle Data Monitoring

- Threat Detection & Alerting

- Automated Threat Response

- Reporting & Analytics

- Compliance & Data Governance

- Platform Infrastructure & Scalability

- Integration & Ecosystem

# VSOC Phased Release Plan (2025 & 2026)

| Phase | Start Date | End Date (Release Date) | Duration | Key Objectives |
| --- | --- | --- | --- | --- |
| MVP | Jul 30, 2025 | Nov 28, 2025 | 12 weeks | Core monitoring, data pipeline, dashboard v1 |
| Phase 1 | Dec 1, 2025 | Feb 27, 2026 | 12 weeks | Threat detection, alerting engine, manual response |
| Phase 2 | Mar 2, 2026 | Jun 30, 2026 | 12 weeks | Auto-response, advanced reporting, correlation |
| Phase 3 | Jul 1, 2026 | Sep 23, 2026 | 12 weeks | Compliance, scalability, integrations |

# Major Milestones with Dates

| Milestone | Date | Notes |
| --- | --- | --- |
| MVP Internal Demo | Nov 10, 2025 | Basic telemetry + alerts |
| Pilot Fleet Onboarding | Nov 18, 2025 | MVP functionality live with beta customers |
| Threat Detection Go-Live | Feb 23, 2026 | Full alerting system operational |
| Auto-Response Engine Deployed | Jun 24, 2026 | Tested with real fleet data |
| Compliance & Audit Dashboard Preview | Aug 21, 2026 | Includes SOC 2 and GDPR elements |
| VSOC General Availability (GA) | Sep 18, 2026 | Full commercial launch |

# Proposed Product Roadmap

Epic Board

# Proposed Feature Roadmap

Feature Board

# Timeline (Gantt-style)

Note: Green dots are milestone for phase wise release.

Prioritization Framework

Use MoSCoW.

| Must Have | Should Have | Could Have |
| --- | --- | --- |
| Telemetry | AI Detection | Predictive AI |
| Alerts | Reports | Mobile App |
| Dashboard | Compliance | Chatbot |
| Authentication | API Integration | Voice Alerts |

Product Backlog Summary

| Epic | Priority |
| --- | --- |
| Vehicle Monitoring | High |
| Threat Detection | High |
| Incident Response | High |
| Reporting | Medium |
| Compliance | Medium |
| Integrations | Low |

Dependencies

| Epic | Depends On |
| --- | --- |
| Threat Detection | Telemetry Ingestion |
| Incident Response | Alert Engine |
| Reports | Analytics |
| Compliance | Audit Logs |
| Fleet Dashboard | Vehicle Registration |

Risks & Assumptions

Risks

- High telemetry volume

- Cloud outages

- False positives

- Regulatory changes

Assumptions

- OEM telemetry APIs are available.

- Cloud infrastructure is provisioned.

- Stakeholders provide timely feedback.

Future Roadmap (2028)

- AI Copilot for Analysts

- Threat Prediction

- Digital Twin Security

- OTA Patch Integration

- Mobile App

- SIEM Integrations