Project Charter: Vehicle Security Operations Center (VSOC) Platform

1. Project Information

| Field | Details |
| --- | --- |
| Project Name | Vehicle Security Operations Center (VSOC) Platform |
| Project Sponsor | M D (CEO) |
| Product Manager | Priya |
| Project Start Date | Q3 2026 (TBD) |
| Target Completion | 24 Months From Start Date (30 Weeks Total) |
| Document Version | v1.0 |

2. Project Purpose

Connected and autonomous vehicles generate vast amounts of telemetry data and are increasingly vulnerable to remote cyber exploits. Fleet operators require a centralized platform to monitor, detect, analyze, and respond to security incidents in real time while meeting strict international regulations.

The purpose of this project is to develop a cloud-based Vehicle Security Operations Center (VSOC) that provides continuous automated threat detection and response, executive and technical reporting, and secure immutable data pipelines for connected vehicle fleets.

3. Business Need

Current vehicle fleet cybersecurity solutions often lack:

- Real-time threat visibility: Delays in processing batch telemetry leave zero-day exploits active for too long.

- Automated incident response: Manual interventions fail to prevent cascading vehicle safety failures while on the road.

- Centralized fleet monitoring: Fragmented vehicle logs prevent cross-fleet attack correlation.

- Compliance reporting: Inability to easily provide vehicle forensic data for UNECE R155/R156 and ISO/SAE 21434 auditing.

4. Project Objectives

- Platform Delivery: Build a cloud-native VSOC platform tailored to autonomous fleet architectures.

- High-Throughput Ingestion: Real-time ingestion and parsing of CAN bus, telematics, and V2X logs.

- Ultra-Low Latency: Detect cybersecurity threats and compute anomalies within sub-second thresholds.

- Fail-Safe Automation: Orchestrate real-time responses to isolate network nodes without overriding physical vehicle safety controls.

- Regulatory Assurance: Ensure 100% compliance with automotive cybersecurity standards and global driver data privacy laws (GDPR/CCPA).

5. Project Scope

In Scope

- Secure cloud data ingestion endpoints (TLS mutual authentication).

- Real-time monitoring dashboard with tiered role-based access control (RBAC).

- Automated incident response playbook execution engine.

- Immutable audit trail logs for forensic compliance.

- Automated generation of technical and executive compliance reports.

Out of Scope

- Vehicle hardware/sensor development or manufacturing.

- Vehicle firmware compilation (the VSOC detects and triggers, but does not compile software patches).

- Physical vehicle security (anti-theft hardware).

- Insurance claims or general fleet maintenance scheduling.

6. Project Deliverables

- Cloud-Native VSOC Platform Engine (Kafka/Stream processing cluster).

- Web-Based Fleet Monitoring Dashboard (Analyst Alert Triage Interface).

- Automated Response Playbook Orchestrator (Vehicle Cloud Commands API).

- Immutable Auditing Ledger Infrastructure (Compliant long-term storage).

- Automated Report Generation Module (Executive PDF / Technical JSON).

7. Success Criteria

- Detection Latency: Real-time threat detection alert triggered within ≤5 seconds of event ingestion.

- Pipeline Lag: Telemetry ingestion to cloud parsing completed in <50ms.

- Platform Availability: 99.99% uptime across multi-region cloud deployments.

- Regulatory Certification: Successful dry-run pass of an ISO/SAE 21434 compliance audit.

8. High-Level Requirements

Functional Requirements

- Data Isolation: Real-time collection and correlation of vehicle telemetry data.

- Dynamic Alerting: Severity scoring (Critical, High, Medium, Low) for detected threats.

- Isolation Playbooks: Automated trigger execution to safely quarantine compromised vehicle cloud nodes.

Non-Functional Requirements

- Scalability: Horizontally scale ingestion to handle up to 10,000 concurrent streaming vehicle payloads.

- Security: End-to-end data encryption (AES-256 at rest, TLS 1.3 in transit).

- Data Immutability: Audit trails must use write-once-read-many (WORM) storage properties to prevent tampering.

9. Assumptions & Constraints

- Assumptions: Vehicles possess an active telematics control unit (TCU) capable of sending streaming JSON/Protobuf outputs. Security analysts will be available to train the anomaly models during development.

- Constraints: Fixed 7-month deadline to hit the pilot demonstration milestone; strict compliance boundaries where an automated response must never conflict with physical functional vehicle safety laws.

10. High-Level Project Timeline

YEAR 1: Core Platform & Regulatory Hardening

├─ Q1 (PI-1): Ingestion Infrastructure & Telemetry Parsing

├─ Q2 (PI-2): Real-Time Analytics Engine & Analyst Triage UI

├─ Q3 (PI-3): Semi-Automated Playbooks & UNECE Audit Compliance

└─ Q4 (PI-4): Scale Hardening, High-Throughput Fuzzing & Pilot Launch

YEAR 2: Advanced Automation & Enterprise Multi-Tenancy

├─ Q1 (PI-5): Enterprise Multi-Tenancy & Fleet Segmentation

├─ Q2 (PI-6): Machine Learning Behavioral Anomaly Detection

├─ Q3 (PI-7): Closed-Loop Automated Safe-State Vehicle Mitigation

└─ Q4 (PI-8): Global Edge-Cloud Synchronization & Full Commercial SOP

Detailed Quarter-by-Quarter Breakdown (8 PIs)

Year 1: Core Architecture & Regulatory Compliance

- Quarter 1 (PI-1): Foundation & High-Velocity Data Pipeline

  - Focus: Establish scalable infrastructure to handle up to 10,000 concurrent streams.

  - Deliverables: Secure TLS 1.3 telemetry endpoints, distributed stream buffers (Kafka clusters), and real-time CAN-Bus/V2X message schema parsers (<50ms parsing lag targets).

- Quarter 2 (PI-2): Unified SIEM & Analyst Interface

  - Focus: Provide security analysts with actionable telemetry data without alert fatigue.

  - Deliverables: High-performance web dashboard UI, sub-5-second rule matching correlation engine, threat categorization workflows, and customized incident ticket tracking systems.

- Quarter 3 (PI-3): Guided Playbooks & Regulatory Auditing

  - Focus: Bake regulatory requirements directly into the data and operational pipelines.

  - Deliverables: Write-Once-Read-Many (WORM) storage for immutable forensic tracking, automated executive reporting templates matching UNECE R155 frameworks, and structured semi-automated response playbooks.

- Quarter 4 (PI-4): Simulation Testing & Fleet Pilot Launch

  - Focus: Validate platform performance and stability under extreme simulated stress.

  - Deliverables: Vehicle fleet load simulators, end-to-end pen testing campaigns, model performance tuning, and rollout of the functional MVP to the first live commercial pilot fleet.

Year 2: Advanced Machine Learning & Closed-Loop Control

- Quarter 5 (PI-5): Enterprise Multi-Tenancy & Access Layer

  - Focus: Evolve the startup platform to safely isolate multiple separate commercial corporate customers.

  - Deliverables: Logical network isolation layers, secure B2B tenant boundaries, granular Role-Based Access Controls (RBAC), and customizable telemetry filters per customer fleet segment.

- Quarter 6 (PI-6): AI-Driven Anomaly Detection

  - Focus: Transition from simple static rules to predictive and behavioral threat modeling.

  - Deliverables: Data science pipeline integration, baseline vehicle behavior models, contextual ML scoring engines to detect zero-day firmware modifications or signal injection attempts.

- Quarter 7 (PI-7): Safety-Critical Autonomous Automation

  - Focus: Deploy fully automated cloud-to-vehicle threat isolation protocols safely.

  - Deliverables: Telematics secure command generation API, deep integration with vehicle fail-safe states to ensure a digital containment order never conflicts with road safety (e.g., breaking physical drivetrains mid-highway).

- Quarter 8 (PI-8): Global Scale & Start of Production (SOP)

  - Focus: Global operational readiness and commercial onboarding.

  - Deliverables: Multi-region active-active failover infrastructure, automated regional compliance localized for US/EU laws, training playbooks for Tier-1 SOC personnel, and full platform commercial sign-off.

11. Project Budget (High-Level Rough Estimation)

The operational run-rate below covers the direct core engineering team, 24/7 Security Operations Center personnel (SOC Analysts), Legal/Compliance overhead, Product Management, and Sales Engineering to support client onboarding.

Total 2-Year Capital Expenditure Summary Departmental Cost Breakdowns

| Cost Type | Role / Item | Rate (Daily) | Rate (Hourly) | Quantity (Days/Hrs/Units) | Total Cost ($) |
| --- | --- | --- | --- | --- | --- |
| Product Management & UX |  |  |  |  |  |
|  | Product Manager (You) | $680.00 | $85.00 | 500 Days | $340,000 |
|  | UI/UX Product Designer | $520.00 | $65.00 | 500 Days | $260,000 |
| Engineering & Architecture |  |  |  |  |  |
|  | Principal Cloud & Data Architect | $960.00 | $120.00 | 500 Days | $480,000 |
|  | Senior Data Engineers (Peak Team of 3) | $740.00 | $92.50 | 1,250 Days | $925,000 |
|  | Backend / Security Developers (Peak Team of 3) | $720.00 | $90.00 | 1,250 Days | $900,000 |
|  | Dedicated QA & Penetration Testers (Peak Team of 2) | $600.00 | $75.00 | 750 Days | $450,000 |
|  | Machine Learning Engineer (Year 2 Focus) | $800.00 | $100.00 | 250 Days | $200,000 |
| 24/7 Security Operations (SOC) |  |  |  |  |  |
|  | Senior SOC Manager / Incident Lead | $760.00 | $95.00 | 500 Days | $380,000 |
|  | SOC Security Analysts (Tier 1/2 - Peak Team of 6) | $460.00 | $57.50 | 2,750 Days | $1,265,000 |
| Legal, Governance, Risk & Compliance |  |  |  |  |  |
|  | Automotive GRC & Compliance Officer | $620.00 | $77.50 | 500 Days | $310,000 |
|  | External Legal Counsel Retainer | $500.00 | $62.50 | 510 Days | $255,000 |
| Vendor Fees | External Regulatory Auditing Fees (ISO 21434 Audit) | — | — | 2 Audits | $60,000 |
| Sales Engineering & GTM |  |  |  |  |  |
|  | Senior Sales Engineers (Peak Team of 2) | $640.00 | $80.00 | 750 Days | $480,000 |
| Cloud Infrastructure & IT Operations |  |  |  |  |  |
| Infrastructure | Cloud Ingestion & Compute (High-Availability AWS/GCP Cluster) | — | — | 24 Months | $364,000 |
| Software Licensing | Security Tooling, SAST/DAST & Vulnerability Scanners | — | — | 24 Months | $105,000 |
| Risk Mitigation |  |  |  |  |  |
| Buffer | Operational Contingency Reserve (8% Safety Buffer) | — | — | 1 Pool | $550,320 |
| TOTAL RUN RATE | Complete 2-Year Platform Program Budget | — | — | — | $7,429,320 |

12. Document History / Change Log

| Version | Date | Author/Approver | Description of Change | Reason for Change |
| --- | --- | --- | --- | --- |
| 1.0 | 14-Jun-2026 | Priya | Initial Document Creation |  |